ASSIGNMENT 1

SDLC PROJECT PLANNING

CampusFix

Campus Service & Complaint Management System

| Project Information | Details |
| --- | --- |
| Project Name | CampusFix — Campus Service & Complaint Management System |
| SDLC Model | Agile/Scrum |
| Estimated Duration | 9 weeks, excluding ongoing maintenance |
| Project Type | Web-based application |

# 1. Project Selection

CampusFix is a web-based Campus Service & Complaint Management System designed to provide a centralized way for students and staff to submit campus-related complaints and for responsible personnel to manage and resolve them.

# 2. Problem Statement

Campus complaints may be difficult to manage when they are handled through informal communication or manual processes. Users may not know whether their complaint has been received, who is responsible for it, or when it will be resolved. CampusFix provides a centralized system for managing campus complaints and tracking their progress.

# 3. Project Objective

Provide a centralized complaint management system.

Allow users to submit complaints.

Maintain complaint records.

Allow responsible personnel to manage complaints.

Improve complaint tracking.

Reduce manual complaint handling.

Provide useful complaint information and reports.

# 4. Target Users

Students

Faculty members

College staff

Maintenance personnel

Administrators

# 5. Business Requirements

1. The system should provide centralized complaint management.

2. Users should be able to submit complaints.

3. Administrators should be able to manage complaints.

4. Complaints should be assigned to responsible personnel.

5. Complaint progress should be trackable.

6. Complaint records should be maintained.

7. The system should provide reports about complaints.

# 6. Functional Requirements

The system shall:

1. Allow users to register and log in.

2. Allow users to submit complaints.

3. Allow users to view their complaints.

4. Allow users to check complaint status.

5. Allow administrators to view complaints.

6. Allow administrators to assign complaints.

7. Allow authorized personnel to update complaint status.

8. Allow complaints to be searched and filtered.

9. Maintain complaint history.

10. Generate basic complaint reports.

# 7. Non-Functional Requirements

| Requirement | Description |
| --- | --- |
| Performance | The application should respond within a reasonable time under normal usage. |
| Security | User information and login credentials should be protected. |
| Usability | The application should be simple and easy to understand. |
| Reliability | The system should work consistently without losing complaint information. |
| Maintainability | The application should be structured so that future changes can be made easily. |
| Scalability | The system should be capable of supporting additional users and complaints. |

# 8. Major Features

User Login

Complaint Registration

Complaint Tracking

Complaint Management

Complaint Reports

# 9. Assumptions

Users have access to the application.

Users provide correct information.

Administrators are responsible for managing complaints.

Assigned personnel update complaint status.

The required hardware and software infrastructure is available.

Users have basic knowledge of using web applications.

# 10. Technology Stack

| Component | Technology |
| --- | --- |
| Frontend | HTML, CSS, JavaScript |
| Backend | Python Flask |
| Database | SQLite |
| Programming Language | Python |
| Development Environment | Visual Studio Code |
| Project Planning | Microsoft Excel |

# 11. Selected SDLC Model — Agile/Scrum

Agile/Scrum is selected because CampusFix contains multiple features that can be developed incrementally. The project can be divided into smaller tasks, developed progressively, reviewed regularly, and improved based on feedback during development.

# 12. SDLC Phases

## Phase 1 — Requirement Gathering

Activities:

Identify the campus complaint problem.

Identify target users.

Collect user requirements.

Identify required features.

| Responsible | Input | Output | Expected Time |
| --- | --- | --- | --- |
| Project Manager / Business Analyst | Stakeholder needs and project requirements | Requirements document | 1 week |

## Phase 2 — Planning

Activities:

Define project scope.

Allocate responsibilities.

Estimate project duration.

Prepare project schedule.

Identify risks.

| Responsible | Input | Output | Expected Time |
| --- | --- | --- | --- |
| Project Manager | Requirements document | Project plan and schedule | 1 week |

## Phase 3 — Analysis

Activities:

Analyze functional requirements.

Analyze non-functional requirements.

Study system needs.

Identify technical requirements.

Finalize major system requirements.

| Responsible | Input | Output | Expected Time |
| --- | --- | --- | --- |
| Business Analyst + Development Team | Requirements document | Requirement analysis | 1 week |

## Phase 4 — Design

Activities:

Plan application structure.

Design database structure.

Define system components.

Prepare preliminary interface design.

| Responsible | Input | Output | Expected Time |
| --- | --- | --- | --- |
| Designer + Developers | Analyzed requirements | System design | 1 week |

## Phase 5 — Development

Activities:

Develop application modules.

Implement database.

Implement complaint functionality.

Implement user and administrator functionality.

Integrate system components.

| Responsible | Input | Output | Expected Time |
| --- | --- | --- | --- |
| Developers | System design | Working application | 3 weeks |

## Phase 6 — Testing

Activities:

Test application functionality.

Identify errors.

Fix defects.

Perform retesting.

Verify requirements.

| Responsible | Input | Output | Expected Time |
| --- | --- | --- | --- |
| QA/Testers + Developers | Developed application | Tested application | 1 week |

## Phase 7 — Deployment

Activities:

Prepare application for use.

Configure the required environment.

Deploy the application.

Perform final verification.

| Responsible | Input | Output | Expected Time |
| --- | --- | --- | --- |
| Developers / Project Team | Tested application | Deployed application | 1 week |

## Phase 8 — Maintenance

Activities:

Fix issues after deployment.

Maintain the system.

Improve existing functionality.

Handle future changes.

| Responsible | Input | Output | Expected Time |
| --- | --- | --- | --- |
| Development Team | User feedback and reported issues | Updated system | Ongoing |

# 13. Project Timeline

The planned initial project duration is 9 weeks, excluding ongoing maintenance.

| Phase | Duration |
| --- | --- |
| Requirement Gathering | 1 week |
| Planning | 1 week |
| Analysis | 1 week |
| Design | 1 week |
| Development | 3 weeks |
| Testing | 1 week |
| Deployment | 1 week |
| Maintenance | Ongoing |

The accompanying Excel Gantt chart provides the planned tasks, dates, owners and status for the project.

# 14. Project Risks and Mitigation

| Risk | Possible Impact | Mitigation |
| --- | --- | --- |
| Changing requirements | Project delay | Clearly document requirements and control changes. |
| Technical problems | Development delay | Research technical issues early and test components. |
| Delayed development | Schedule overrun | Divide development into smaller tasks and track progress. |
| Testing delay | Late deployment | Start testing as soon as modules are available. |
| Database problems | Data loss/errors | Validate database operations and maintain backups. |
| Lack of team coordination | Missed tasks | Clearly assign responsibilities and review progress regularly. |
| Deployment problems | Release delay | Perform deployment preparation and testing beforehand. |

# 15. Assignment Questions

Q1. Why did you select this SDLC model?

Agile/Scrum was selected because the project can be developed incrementally and requirements can be reviewed throughout development.

Q2. Who are the stakeholders?

The stakeholders are students, faculty, college staff, maintenance personnel, administrators and the project team.

Q3. What are the project's top 5 features?

1. User Login
2. Complaint Registration
3. Complaint Tracking
4. Complaint Management
5. Complaint Reports

Q4. What is the estimated duration?

The planned initial project duration is 9 weeks, excluding ongoing maintenance.

Q5. What could cause the project to be delayed?

Changing requirements, technical problems, development delays, testing delays, database problems and poor team coordination could delay the project.

Q6. How will you know the project is ready for deployment?

The project will be ready when the planned requirements have been implemented, testing has been completed, major defects have been resolved and the system has successfully passed final verification.

# 16. Submission Deliverables and Evidence

The Assignment 1 submission will include:

SDLC project report

Requirements documentation

Excel timeline/Gantt chart

Supporting screenshots/evidence of the planning work

Recommended evidence to attach:

Screenshot of the CampusFix project planning document.

Screenshot of the requirements documentation.

Screenshot of the Excel Gantt chart.

Screenshot of the risk and mitigation plan.

Any additional screenshot showing the actual project planning work performed.